**Project Progress Report**

Meeting with Guide

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr.No.** | **Activities to be completed** | **Expected Date of completion** | **Description**  **For online system** | **Actual date of completion** | **Guide Sign** | **Corrections**  **Suggested** | **Sign Of Project Coordinator** |
| 1. | Project Synopsis  Initial Draft | 19 Jul 2019 | a.Scope: Main objectives, features  b. Hardware software Requirement  c. Functional requirement (only list)  d. Business Use case diagrams  e. Your Responsibilities in the work |  |  |  |  |
| 2. | Project Synopsis  Final Draft | 31 Jul 2019 | 1. Functional requirement in detail 2. System Use case diagram for each FR |  |  |  |  |
| 3. | 1st Draft/ Meeting  First Review | 29 Aug 2019 | Sequence Diagram, Class Diagram, object, activity and state transition diagrams , Table design, Data dictionary, Menu , Website map, list of report and screens |  |  |  |  |
| 4. | First Presentation | 4 Sep to 06 Sep 2019 | Presentation of SRS |  |  |  |  |
| 5. | 2nd Draft/ Meeting  Second Review | 04 Oct 2019 | Activity Diagram, Deployment Diagrams , Report Design |  |  |  |  |
| 6. | Submission of final hard bound copy of Design documentation | 10-Oct-2019 | Submission in spiral copy  Final Viva for SEM-V(tentative date oct 2019 third week) |  |  |  |  |
| 4. | Second Presentation | 11 Feb to 14 Feb 2020 | Presentation of progress input screens reports etc. |  |  |  |  |
| 6. | 3rd Draft/ Meeting  Third Review | 4 Mar 2020 | Source code, test cases, test plan, , User manual, Project documentation/Report |  |  |  |  |
| 7. | Submission of draft copy | On or Before 11 Mar 2020 | Submission of draft copy of report, duly signed by guide (Hard Copy checking / corrections) |  |  |  |  |
| 8. | Final Presentation (Internal) | 25,26 27 Mar 2020 | Final Internal presentation |  |  |  |  |
| 9. | Submission of final hard bound copy of report | On or before 19 Apr 2020 | Submission of final hard bound copy of report, show printed sample Source code, ppt presentation  (University –Viva Voce Exam (Actual date SPPU will declare in Apr/May-2020) |  |  |  |  |

|  |  |
| --- | --- |
|  | **Dr. Rajesh Gawali**  **Project-Coordinator SIMCA-MCA** |

**FINAL PROGRESS REPORT**

|  |  |
| --- | --- |
| **Name of Student** |  |
| **Title of the Study** |  |
| **Name of Industry /External Guide** |  |
| **Organisation** |  |
| **Date of Joining Organisation** |  |
| **Date of Progress Report** |  |
| **Period Of Progress Report** |  |
| **Progress Remarks:** | |

Signature Signature

**Student** **Guide**

**GUIDE STUDENT MEETING RECORD**

**Student: Contact No:**

**Guide: Contact No:**

**Topic:**

**Organization: Contact Person:**

**Designation:**

**Contact No:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sr. | Date | Description | Signature of Guide/Experts | Signature of Student |
| 1 |  | Presentation |  |  |
| 2 |  | Submission of First Draft |  |  |
| 3 |  | Submission of Second Draft |  |  |
| 4 |  | Submission of Third Draft |  |  |
| 5 |  | Presentation |  |  |
| 6 |  | Submission of Final Draft |  |  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sr.No. | Date | Signature of Guide | Signature of Student | Description of Discussion |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |

**Note:** at the time of submission of Final Project Report this, ‘Guide Student Meeting Record’ must be submitted, without which project report will not be accepted.

Take note of the same.

|  |  |
| --- | --- |
|  | **Dr. Rajesh Gawali**  **Project-Coordinator SIMCA-MCA** |